## Slide 1
SAGE INTACCT - QUALITY ASSURANCE
Sage Intacct QA Modernization: AI Augmentation
A plain summary of Claude's work on this project
Client Demo | July 15 - August 20

## Slide 2
REAL TIME, HONESTLY MEASURED
How Long AI-Assisted QA Actually Took
Measured from real session timestamps - every dead-end, wrong turn, and correction round included, not just clean execution time
MANUAL vs AI - REAL HOURS SPENT
Manual QA (measured)
23 h
AI real elapsed time
~80.5 h
Net difference
+46%
AI took longer overall, once one-time tooling is included
Why
• Building the automation framework took real time.
• That cost will not repeat on future test cycles.
• Manual work has no equivalent setup cost.
• Once built, AI testing and reporting run faster.
Sage Intacct QA - Claude-Assisted Delivery
2

## Slide 3
WHAT AI DID - 1 OF 3
AI-Assisted QA Activities
Seven areas of QA work where Claude was used directly
1. Requirement Analysis & Checklist Preparation
• Analyzed requirements and prepared initial QA checklists.
• Identified areas needing additional clarification or detail.
• Generated skill files to support checklist and test-case preparation.
2. Parallel Ticket Verification Using Playwright MCP
• Used Playwright MCP to verify multiple tickets in parallel.
• Reduced repetitive manual testing effort and improved overall verification efficiency.
3. Bug Mapping
• Identified and mapped relationships between parent and child tickets.
• Made it easier to track related issues across the backlog.
4. Bug Root Cause Analysis
• Identified probable root causes of reported issues.
• Generated fix suggestions to accelerate initial investigation.
Sage Intacct QA - Claude-Assisted Delivery
3

## Slide 4
WHAT AI DID - 2 OF 3
AI-Assisted QA Activities (continued)
5. Bug Report Generation
• Generated and refined bug reports.
• Reduced the time needed for structuring, formatting, and polishing reports.
6. UI Automation
• Explored the system and generated UI automation scripts.
• Built a Playwright + Python automation framework for automated test execution and validation.
7. BDD Test Generation
• Generated BDD test scenarios directly from requirements.
• Significantly reduced test-design effort; manual work was mostly limited to polishing checklists and validating AI-generated scenarios for accuracy and coverage.
Sage Intacct QA - Claude-Assisted Delivery
4

## Slide 5
PROJECT AT A GLANCE
Five Weeks of AI-Assisted QA, in Four Numbers
Modules covered
13
Loan + Depository management, end to end
Test cases executed
392+
Live, with a result recorded for every one
Defects found & filed
120+
Reported to Jira with evidence attached
Pass rate
87%
Of all cases executed to date
What this means
• Claude has worked as an active member of the QA team, not just a tool - reading requirements, designing tests, running them, and writing up defects.
• This slide shows the volume completed. The next slides explain what was covered, and what still needs to happen.
Sage Intacct QA - Claude-Assisted Delivery
5

## Slide 6
HONEST ACCOUNT
What AI Could Not Do
Execute tests which need parallel check in UI, API and DB
Test two tickets with no working environment
IADSSL-1748 and IADSSL-1749 pointed to sandboxes that were unreachable or misconfigured. Rather than guess, Claude reported this clearly and stopped, instead of producing a result that could not be trusted.
Post one finished report
The Loan Reports defect write-up (7 issues, evidence attached) was fully prepared but could not be posted to Jira because API access was not available at the time.
Sage Intacct QA - Claude-Assisted Delivery
6

## Slide 7
HONEST ACCOUNT
Improvement scope
Execute tests which need parallel check in UI, API and DB
Test two tickets with no working environment
IADSSL-1748 and IADSSL-1749 pointed to sandboxes that were unreachable or misconfigured. Rather than guess, Claude reported this clearly and stopped, instead of producing a result that could not be trusted.
Post one finished report
The Loan Reports defect write-up (7 issues, evidence attached) was fully prepared but could not be posted to Jira because API access was not available at the time.
Sage Intacct QA - Claude-Assisted Delivery
7

## Slide 8
HONEST ACCOUNT
What Slowed Things Down
Two recurring, external issues - not something AI or the test design could fix
A Broken Test Environment
Needed human intervention (scope missed by AI, feedback needed) - When automation script is not there, or test case file is not shared, it takes time to explore and test -
Shared Test Accounts
• The test environment allows only one active session per login.
• When another engineer logged in with the same account mid-task, it force-logged-out the AI session (and vice versa).
• A shared test-account limitation, confirmed and worked around, but it cost time.
Sage Intacct QA - Claude-Assisted Delivery
8

## Slide 9
SUMMARY
Future plan
Project needs multi environment involvement – UI, API, DB. That is currently we are working on , but fully not done yet. we are planning to implement a system where this can be done using AI
Sage Intacct QA - Claude-Assisted Delivery
9